## Slide 1
QA Guidance

## Slide 2: Prerequisites
QA actively participates in meetings and other discussions, especially following two meetings
  [Mandatory] Initial Project Kick-off with shallow, project-wide description
  [Mandatory] Story-grooming sessions at the beginning of week (or sprint) to cover all the stories that are to be implemented during the week (or sprint)
QA needs to feel comfortable, empowered and feels secure in raising internal escalations

## Slide 3: QA Responsibility/Kick-Off
The following are discussed in the project kick-off meeting:
  Functional Requirements with the help of a MindMap, Visual Designs, IA, SOW/BRD, Work Breakdown in Estimation Sheet
  The technical solution approach with the help of API-Matrix (StoryMatrix), ER Diagram, Topology (including 3rd party system interactions)
  Technical risks and Dependencies (Internal and External)
QA should escalate if kick-off meeting is not done

## Slide 4: QA Responsibility/During Development
QA is responsible to share the AC with the developer
QA is responsible for confirmation on completeness from the Dev/BA/Tech Lead
QA is responsible to conduct 1:1 meeting with developer to observe developer testing is complete as per shared AC
If QA is not able to test API work, it should indirectly get tested while testing the frontend work (In reality frontend developer will automatically test backend while integration testing of frontend testing with backend)
QA is responsible for story status in the WBS to DevDone/Resolved
QA is responsible for End-to-End testing (Developer will not do this)
QA is responsible to add bugs to bug tracking list after DevDone status
QA is responsible to escalation to PM/DM/VP when the etiquette of “1:1 meeting with Dev plus DevDone status” is not followed

## Slide 5: QA Responsibility/Additional AC
Internal/External functional bugs to be covered as additional AC
A QA can still add AC to the stories and workflows even after the status is set to DevDone

## Slide 6: Dev/BA Responsibility
A developer/BA is responsible to advise QA on how to complete the AC for his stories after reading the AC shared with him
A developer MUST test his own work and this testing MUST cover all the AC for the story that is programmed
How testing is done MUST be shown to the QA

## Slide 7: PM Responsibility
A PM has a responsibility to empower the QAs:
  Knowledge is shared equally with the QA
  Changes/clarifications are also shared with QA via “documents” (and not via verbal means or grapevine)
  Act on the escalation by QA about non-compliance by developers about the 1:1 etiquette
PM has extra responsibility of organizing a UI/UX review before a customer demo or a release by a person from Experience Studio

## Slide 8: AC Tabulation
ID - The ID should be alpha-numeric and should be unique for each module
Module, Page/Screen, Story – These are for cross-reference and the names are discovered by BA when creating MM
Actor/Role – Admin, Consumer or Guest user
AC – Each story can be covered by multiple AC
  Each AC should have similar format “Verify that <some observation> [when<precondition about user-role, specific-data or context] The “when clause is optional
  Expects QA to use commonsense/Knowledge/Experience to think of valid steps. The actual steps taken while testing are mentioned only in the bug report and not in AC
AC Type – UI, Security, Functional, Data
Test Data/Comments – Additional information about the AC

## Slide 9: AC Tabulation
AC tabulation format should be as described in QA Guidance document stored in TMO files

## Slide 10: Bug Report
Bug severity - Blocker, Critical, Major and Minor to be identical in across all the projects
  Blocker = Drop everything. Fix this now, give me a build
  Critical = Do not give me next weekly build without fixing this bug
  Major = This can be prioritized to next week – but must be done in the current release.
A bug report needs minimum of the following information
  Each Module/Screen/Story correlation or a Test ID that failed
  Steps and data to reproduce consistently
  Expected and Actual Results

## Slide 11: Test History
Create regression suit for External release with release date and QA status column should contain 3 statuses Pass, Fail and Blank (not relevant for this release)
A history of test results to be maintained for each sprint and we may have to share this with a customer
Release Notes
  Share the Test suit and the list of known bugs with the release notes
  One phrase that annoys customers is “We already know this bug exists”. Mention known bugs in the Release notes and then never ever say that sentence.

## Slide 12: What Next?
This presentation will be made to the whole team including PM, BA, Dev and QA
There will be an audit of each project to find the gap between the Guidance and the Actual Practice
The PM of each launched project can decide which part of the gap will be bridged
In a new project, at kick-off time the PM needs to declare which part of this guidance will not be followed in the project